KASHVI SMARTCLASS

COMPREHENSIVE PROJECT DOCUMENTATION

Final Report

| Project Title | Kashvi SmartClass – Smart Student Management and Learning System |
| --- | --- |
| Project Type | Full-Stack Web-Based Educational Management System (EdTech / School ERP) |
| Main Users | Administrators, Teachers, Students, Parents |
| Primary Role | Full-Stack Development & System Integration |
| Project Status | Core Development Phase – 65% Complete |
| Guide | Prof. Sayan Roy |

# 1. Project Overview

Kashvi SmartClass is a modern, full-stack Academic and Institutional Management System (EdTech / School ERP) designed to automate, streamline, and integrate daily operations across educational institutions (schools, colleges, coaching academies).

The system bridges the communication and operational gap between four key stakeholders: Administrators, Teachers, Students, and Parents. It provides role-specific dashboards and workflows to manage attendance, homework, tests, fees, announcements, and academic reporting.

The platform also incorporates advanced features like AI-based personalized study planning, online tests, leaderboards, and certificate generation.

Current Development Emphasis: Core modules including authentication, admin/teacher dashboards, attendance management, homework management, and fee management are under active development. Student and parent modules are in planning phase.

# 2. Problem Statement

In many educational institutions, student information, attendance, homework, academic progress, study materials, fee records, announcements, and communication are managed through different platforms or manually. This creates difficulty in:

• Maintaining centralized records

• Tracking attendance and performance efficiently

• Sharing learning resources effectively

• Communicating updates promptly

• Managing fees systematically

Kashvi SmartClass is proposed as a centralized web-based platform that integrates academic management, communication, learning resources, and fee management into one unified system.

# 3. Objectives

• Develop a centralized student management system

• Provide separate dashboards for Admin, Teacher, Student, and Parent

• Manage student attendance digitally

• Track and analyze student academic progress

• Provide homework and study materials online

• Conduct online tests and maintain test results

• Provide student leaderboards and certificates

• Manage class timetables and online classes

• Provide announcements and important notifications

• Manage student fees and generate automatic receipts

• Provide AI-based personalized study plans

• Generate automated report cards and monthly reports

• Improve communication among teachers, students, parents, and administrators

# 4. Users & Responsibilities

| User | Responsibilities |
| --- | --- |
| Admin | Manage students, teachers, parents, classes, fees, announcements, reports and overall system |
| Teacher | Manage attendance, homework, notes, tests, student progress, timetable and online classes |
| Student | View attendance, homework, notes, tests, timetable, results, certificates and study plans |
| Parent | Monitor child's attendance, progress, homework, results, fees and announcements |

# 5. MVP Features Status

| Feature | Status | Completion % |
| --- | --- | --- |
| User Registration and Login | ✅ Partially Implemented | 70% |
| Authentication and Security | ✅ Partially Implemented | 75% |
| Admin Dashboard | ✅ Partially Implemented | 60% |
| Teacher Dashboard | ✅ Partially Implemented | 55% |
| Student Dashboard | ❌ Not Started | 0% |
| Parent Account | ❌ Not Started | 0% |
| Student Management | ✅ Partially Implemented | 65% |
| Attendance Management | ✅ Partially Implemented | 50% |
| Progress Tracking | ❌ Not Started | 0% |
| Homework Management | ✅ Partially Implemented | 60% |
| Notes and Study Materials | ❌ Not Started | 0% |
| Announcements | ✅ Partially Implemented | 40% |
| Timetable | ❌ Not Started | 0% |
| Online Tests | ❌ Not Started | 0% |
| Basic Fee Management | ✅ Partially Implemented | 50% |
| Student Performance Reports | ❌ Not Started | 0% |

# 6. Functional Requirements

## Authentication & User Management

• User registration, login, logout, and password management

• Role-based access control for Admin, Teacher, Student, and Parent

• Session management for secure authentication

• Role-based routing and authorization

## Administrator Features

• Executive dashboard with institutional metrics

• Student, teacher, and parent management (CRUD operations)

• Fee management system (create invoices, track payments)

• Class and subject configuration

• Academic class and division management

• Broadcast announcements and institutional notices

• Holiday management and system reports generation

## Teacher Features

• Class management and daily attendance marking (Present, Absent, Leave)

• Homework and assignment creation with deadlines

• Notes and study materials upload (PDFs, question papers)

• Online test creation and evaluation

• Marks recording and student progress tracking

• Timetable management and online class links management

## Student Features

• View daily/weekly timetable and attendance tracking with visual analytics

• Homework viewing and online submission

• Online test participation and view results, grade cards, leaderboards

• Download certificates and AI-based personalized study plans

## Parent Features

• Child selection and multi-ward monitoring

• Real-time attendance and academic progress tracking

• Homework completion monitoring and test results viewing

• Report cards, monthly reports, fee status and payment history

## Reporting & Analytics

• Visual dashboards with Chart.js: attendance gauges, grade charts, performance analysis

• Monthly academic reports, automated report cards, student leaderboards

• Performance predictions and recommendations

# 7. Non-Functional Requirements

User Experience: Responsive and user-friendly interface with Bootstrap

Security: Secure authentication, session management, role-based access

Performance: Fast load times, efficient database queries

Reliability: Consistent data across modules, proper error handling

Maintainability: Modular code structure with separation of concerns

Scalability: Support for growing institutions

Accessibility: Cross-browser compatibility, mobile-responsive design

# 8. Module-Wise Development Status

| Module | Status | Completion % | Current Development Status |
| --- | --- | --- | --- |
| Authentication & Security | In Progress | 75% | Registration, login, logout, and role-based access implemented; password reset and session timeout pending |
| Admin Dashboard | In Progress | 60% | Dashboard layout complete; student and teacher management partially implemented; fee and class management pending |
| Teacher Dashboard | In Progress | 55% | Class management and attendance features partially implemented; homework and test features under development |
| Student Dashboard | Planned | 0% | Design finalized; implementation pending |
| Parent Account | Planned | 0% | Design finalized; implementation pending |
| Attendance Management | In Progress | 50% | Daily attendance recording implemented; viewing and reporting pending |
| Progress Tracking | Planned | 0% | Not started; planned for next phase |
| Homework Management | In Progress | 60% | Homework creation and viewing implemented; submission feature under development |
| Notes & Study Materials | Planned | 0% | Not started; planned for next phase |
| Online Tests | Planned | 0% | Not started; planned for next phase |
| Leaderboard & Certificates | Planned | 0% | Not started; future scope |
| Timetable & Online Classes | Planned | 0% | Not started; future scope |
| AI Study Plan | Planned | 0% | Not started; future scope |
| Fee & Payment Management | In Progress | 50% | Fee tracking partially implemented; receipt generation pending |
| Notifications & Announcements | In Progress | 40% | Announcement creation implemented; notification system pending |
| Testing & QA | To Start | 10% | Unit testing initiated; comprehensive testing planned |
| Deployment & Documentation | To Start | 15% | Basic documentation created; deployment configuration pending |

# 9. Current Implementation Status – Detailed

## ✅ Fully Implemented Features

• User Registration: Complete registration form with role selection

• User Login: Login functionality with role-based redirection

• Session Management: Basic session handling with logout

• Database Connection: MySQL connection established with SQLAlchemy

• Basic Routing: Flask route structure for different dashboards

• Admin - User Listing: View all students, teachers, and parents

• Admin - User Creation: Create new users with role assignment

• Attendance - Basic Recording: Mark attendance for students

• Homework - Creation: Teachers can create homework assignments

• Homework - Viewing: Students can view assigned homework

## 🔄 Partially Implemented Features

• Admin Dashboard: Basic layout ready; charts and metrics pending

• Teacher Dashboard: Basic layout ready; full features pending

• Student Management: CRUD partially implemented; search/filter pending

• Attendance Management: Recording done; reports and analytics pending

• Homework Management: Creation and viewing done; submission pending

• Fee Management: Basic fee structure created; payment tracking pending

• Announcements: Creation implemented; role-based targeting pending

## ❌ Not Started Features

• Student Dashboard, Parent Dashboard, Progress Tracking

• Notes & Study Materials, Online Tests, Timetable

• AI Study Plan, Leaderboard & Certificates

# 10. Technology Context

| Layer | Technology / Approach |
| --- | --- |
| Frontend | HTML, CSS, Bootstrap 5, JavaScript |
| Backend | Python Flask 2.x |
| Database | MySQL 8.0 |
| API Testing | Postman |
| Version Control | Git & GitHub |
| IDE | VS Code |
| Charts/Reports | Chart.js |
| Authentication | Flask-Login / Session Management |
| AI Module | Python, Scikit-learn (Future Scope) |
| Deployment | AWS / Cloud Platform (Future Scope) |
| Architecture | Flask MVC → Service Layer → MySQL Database |
| Roles | Admin, Teacher, Student, Parent |

# 11. Authentication & Role-Based Access Contribution

• User registration with role selection (Admin, Teacher, Student, Parent)

• Login with email/username and password validation

• Session-based authentication using Flask session

• Role-based routing using Flask decorators

• Password hashing using werkzeug.security

• Protected routes requiring authentication

• Role-specific dashboard redirection after login

• Logout functionality clearing session

# 12. Database Schema & Data Models

| Entity | Important Attributes | Status |
| --- | --- | --- |
| Users | UserID, Name, Email, Password, Phone, Role | ✅ Created |
| Students | StudentID, UserID, Name, Class, Division, RollNo, ParentID | ✅ Created |
| Teachers | TeacherID, UserID, Name, Subject, Class | ✅ Created |
| Parents | ParentID, UserID, Name, Phone, StudentID | ✅ Created |
| Attendance | AttendanceID, StudentID, Date, Status, Subject | ✅ Created |
| Homework | HomeworkID, TeacherID, Subject, Title, Description, Deadline, File | ✅ Created |
| StudyMaterials | MaterialID, TeacherID, Subject, Title, File, UploadDate | ❌ Pending |
| Tests | TestID, TeacherID, Subject, TestName, Date, TotalMarks | ❌ Pending |
| Results | ResultID, TestID, StudentID, Marks, Grade | ❌ Pending |
| Fees | FeeID, StudentID, Amount, DueDate, PaymentStatus | ✅ Created |
| Announcements | AnnouncementID, Title, Description, Date, TargetUser | ✅ Created |
| Timetable | TimetableID, Class, Subject, Teacher, Day, Time | ❌ Pending |

# 13. Application Data Flow

| Stage | Description |
| --- | --- |
| UI | HTML/Bootstrap screens collect input and display module-specific data |
| API Request | JavaScript/AJAX/Fetch sends requests to Flask endpoints |
| Security | Flask authentication validates session and role permissions |
| Business Logic | Service layer validates rules and business conditions |
| Persistence | MySQL database stores/retrieves records via SQLAlchemy ORM |
| Response | Backend returns validated data/status; frontend presents success, error or empty states |

# 14. Basic Workflows

## Student Workflow

Login → Student Dashboard → Attendance / Homework / Notes → Online Test → Results → Progress → Study Plan → Timetable / Online Class

## Parent Workflow

Login → Parent Dashboard → Select Child → Attendance → Academic Progress → Homework / Results → Fee Status → Reports / Announcements

# 16. Team Members & Individual Contributions

Giri Aryan Ganesh  (Roll No. 26)

Role: Full-Stack Developer & Team Lead

• Project architecture and system design

• Backend development with Python Flask

• Database schema design and MySQL integration

• Authentication and security implementation

• Admin and Teacher dashboard development

• API development and integration

• Project coordination and version control

Rajput Surajsing Sandeepsing  (Roll No. 34)

Role: Frontend Developer

• HTML, CSS, Bootstrap responsive design

• JavaScript and AJAX integration

• User interface development

• Student and Parent dashboard development

• Chart.js integration for reports and analytics

• UI/UX refinement and responsive design implementation

Walke Apeksha Sandip  (Roll No. 43)

Role: Backend Developer & Database Administrator

• Python Flask backend services

• MySQL database management

• API endpoint development

• Data models and relationships

• Database optimization

• CRUD operations implementation

• API testing with Postman

Khoje Sarika Dadasaheb  (Roll No. 44)

Role: Testing & Quality Assurance

• Functional testing of all modules

• Role-based access testing

• User acceptance testing

• Bug identification and reporting

• Test case creation and execution

• Regression testing and documentation support

# 17. Contribution-to-Module Mapping

| Team Member | Primary Modules / Areas | Current Contribution Status |
| --- | --- | --- |
| Giri Aryan Ganesh | Backend, Authentication, Admin/Teacher Modules, Database | Core development – 70% complete |
| Rajput Surajsing Sandeepsing | Frontend, UI/UX, Student/Parent Modules, Chart.js | UI development – 60% complete |
| Walke Apeksha Sandip | Backend APIs, Database, MySQL, Testing | Database – 75% complete |
| Khoje Sarika Dadasaheb | Testing, QA, Bug Tracking, Documentation | Testing – 10% complete |

# 18. Work Completed / Contributed So Far

• Project proposal and design documentation completed

• System architecture and database schema designed

• Technology stack finalized and set up

• Git repository created and configured

• Flask application structure created

• MySQL database schema implemented (7 tables)

• User registration and login functionality implemented

• Role-based access control implemented

• Admin dashboard layout and basic functionality developed

• Teacher dashboard layout and basic functionality developed

• Student management CRUD operations implemented

• Attendance recording functionality implemented

• Homework creation and viewing implemented

• Fee management basic structure implemented

• Announcement creation implemented

• Bootstrap responsive design implemented

• Basic Chart.js integration for future reports

# 19. Issues / Practical Challenges Addressed

Challenge: Role-Based Routing Complexity

Issue: Implementing different dashboard views for four roles while maintaining clean code.

Resolution: Implemented role-based decorators in Flask and used conditional rendering in templates. Created separate blueprint modules for each role.

Challenge: Database Relationships

Issue: Managing complex relationships between Users, Students, Teachers, and Parents.

Resolution: Used SQLAlchemy relationships with foreign keys. Implemented proper cascading delete rules to maintain referential integrity.

Challenge: Session Management

Issue: Maintaining session state across different dashboards.

Resolution: Used Flask session with secure configuration. Implemented session timeout and proper logout functionality.

Challenge: File Uploads for Homework

Issue: Handling file uploads for homework assignments securely.

Resolution: Implemented Flask-Uploads extension with file type validation and size limits. Stored files in secure directory with unique naming.

Challenge: UI Consistency

Issue: Maintaining consistent UI across all dashboards.

Resolution: Created reusable Bootstrap components and template inheritance in Flask. Standardized color scheme and layout patterns.

Challenge: Attendance Batch Updates

Issue: Teachers need to mark attendance for multiple students at once.

Resolution: Implemented bulk update functionality using JavaScript checkboxes and AJAX for efficient attendance marking.

# 20. Testing Status

| Test Type | Status | Result |
| --- | --- | --- |
| Registration | ✅ Passed | All user types can register |
| Login | ✅ Passed | Successful login with role-based redirection |
| Session Management | ✅ Passed | Sessions maintained correctly |
| Admin CRUD | ✅ Passed | Create, view, delete users working |
| Teacher Attendance | 🔄 Partial | Basic attendance working; reports pending |
| Homework Creation | ✅ Passed | Teachers can create homework |
| Homework Viewing | ✅ Passed | Students can view homework |
| Fee Management | 🔄 Partial | Basic fee structure working; tracking pending |
| Announcements | 🔄 Partial | Creation working; display pending |
| Dashboard Redirection | ✅ Passed | Correct dashboard shown per role |

# 21. Deployment

## Current Deployment

Development Server: Localhost (http://127.0.0.1:5000)

Database: Local MySQL installation

Version Control: GitHub repository

## Deployment Plans

| Phase | Platform | Timeline |
| --- | --- | --- |
| Phase 1 – Staging | AWS EC2 / VPS | After core modules complete |
| Phase 2 – Testing | Staging Environment | During QA phase |
| Phase 3 – Production | AWS / Cloud Platform | After successful testing |
| Phase 4 – Scale | Cloud with CDN | Future scope |

# 24. Future Scope

• AI-based personalized study plans

• Advanced student leaderboard and automated certificate generation

• Automated report card and monthly performance report generation

• Online payment gateway integration with automatic fee receipt generation

• Dedicated Android/iOS mobile application

• Integrated online classes with WhatsApp notifications

• Advanced analytics dashboard and performance prediction

• Two-factor authentication

• 15-Day free trial

# 25. Overall Development Status

| Metric | Value |
| --- | --- |
| Overall Completion | 65% |
| Completed Modules | 8 |
| In Progress Modules | 7 |
| Pending Modules | 10 (including future scope) |

# 27. Final Team Contribution Statement

The team has divided the project into development, frontend, backend, testing, and documentation responsibilities while maintaining one integrated application. The module status is intended to clearly distinguish what has already been developed from what is still under validation or refinement.

The project should be demonstrated using the module-wise status table so faculty/client reviewers can clearly understand the current implementation level, individual contribution areas, and remaining work.

# 28. References

1.  IT Based Skill Enhancement Course – Project Proposal / Design Document Format, Sanjivani College of Engineering

2.  HTML, CSS, JavaScript and Bootstrap documentation

3.  Python Flask documentation (https://flask.palletsprojects.com/)

4.  MySQL documentation (https://dev.mysql.com/doc/)

5.  Git and GitHub documentation (https://docs.github.com/)

6.  Chart.js documentation (https://www.chartjs.org/docs/)

7.  SQLAlchemy documentation (https://docs.sqlalchemy.org/)

# 29. Sign-Off / Review

| Role | Name | Roll No. |
| --- | --- | --- |
| Project Team Lead / Full-Stack Developer | Giri Aryan Ganesh | 26 |
| Frontend Developer | Rajput Surajsing Sandeepsing | 34 |
| Backend Developer / DBA | Walke Apeksha Sandip | 43 |
| Testing & QA | Khoje Sarika Dadasaheb | 44 |
| Guide | Prof. Sayan Roy | – |
| Report Purpose | Contribution tracking, module-wise development status, faculty/client progress review and final demonstration preparation | – |

— End of Report —